CIROH DocuHub Chatbot on AWS

Deployment Report and Replication Guide

Azure to AWS serverless migration: services created, approach taken, and step-by-step instructions to recreate the environment in any AWS account

Prepared by:  Prajwal Halalae, Alabama Water Institute (AWI), The University of Alabama

Project:  CIROH AI Bot v2 / CIROH DocuHub Chatbot

Repository:  github.com/sli90/CIROH-DocuHub_Chatbot (branch aws-bedrock-migration)

Live application:  https://d1ex71xvx5s2ao.cloudfront.net

Date:  October 5, 2026

Version:  1.0

Contents

1. Executive summary	4

2. Background and objectives	4

2.1 Starting point (Azure)	4

2.2 Objectives from the migration plan	5

3. Final architecture	5

3.1 How a question flows through the system	5

4. AWS services and resources created	6

4.1 Application resources	6

4.2 Monitoring and cost controls	7

4.3 One-time account setup resources	7

4.4 Optional, not deployed	7

4.5 Current deployment values	8

5. Approach and key design decisions	8

6. Repository changes	9

7. Issues encountered and how they were resolved	10

8. Prerequisites for replicating the environment	11

8.1 AWS account access and permissions	11

8.2 Organization-level settings (ask the account administrator)	11

8.3 Tools on the local computer	11

9. Step-by-step replication guide	12

Part A - Prepare the code on your computer (about 15 minutes)	12

Part B - Sign in and enable the Bedrock models (about 10 minutes)	12

Path 9B-1 - Deploy from AWS CloudShell (no local AWS credentials)	13

Path 9B-2 - Deploy from your own computer (SSO or access keys)	14

Part C - Build and load the knowledge base (about 15-25 minutes)	14

Part D - Test the deployment (about 10 minutes)	15

Part E - Making changes later	15

Part F - Removing everything	15

10. Validation results	15

11. Operations, costs and tuning	16

11.1 Where to look	16

11.2 Cost estimate	16

11.3 Known limitations	16

12. Pending items and next steps	17

Appendix A - Configuration settings (infra/cdk.json)	17

Appendix B - Troubleshooting	18

Appendix C - Reference documents in the repository	18

If page numbers show as blank, right-click the table of contents in Word and choose Update Field.

# 1. Executive summary

The CIROH DocuHub Chatbot, a retrieval-augmented generation (RAG) assistant that answers questions from CIROH Hub documentation, research publications, HydroShare datasets and GitHub repositories, has been migrated from Azure (Azure PostgreSQL and the OpenAI API) to a fully serverless architecture in Amazon Web Services. The deployment follows the AWS Migration Plan V2 (August 2026) and is live at https://d1ex71xvx5s2ao.cloudfront.net.

Key outcomes:

- One AWS bill. Answers are generated by Claude Haiku 4.5 and text is embedded with Amazon Titan Text Embeddings V2, both through Amazon Bedrock. No separate OpenAI account or API key is needed.

- Serverless and scale-to-zero. Lambda, API Gateway, CloudFront and Aurora Serverless v2 (minimum 0 ACU, auto-pause after 5 idle minutes) mean there are no servers to manage and almost no idle compute cost.

- Everything is infrastructure as code. One AWS CDK (Python) application creates all 58 resources in a single CloudFormation stack (CirohStack), so the environment can be recreated in any account with a handful of commands.

- Guardrails for cost and scope. AWS WAF rate limiting, API Gateway throttling, a Bedrock Guardrail, a retrieval similarity gate, output-token caps and AWS Budgets alerts protect against misuse and runaway cost.

- Knowledge base rebuilt on AWS. 563 documents (228 publications, 242 CIROH Hub pages, 42 datasets, 51 GitHub repositories) and 13,749 text chunks were loaded into Aurora with 1024-dimension Titan embeddings.

- Validated end to end. Real CIROH questions are answered with cited sources in roughly 7-12 seconds (including the first question after the database has been idle), while homework, essay, unrelated-code and prompt-injection requests are refused.

Because the university account policy does not provide an access-portal (SSO) URL or access keys, the whole deployment was performed from AWS CloudShell, a terminal built into the AWS console. Section 9 documents both this CloudShell path and the conventional local-CLI path, so the environment can be replicated whichever kind of access a future team has.

# 2. Background and objectives

## 2.1 Starting point (Azure)

| Layer | Before (Azure) |
| --- | --- |
| Frontend | React 18 + Vite + TypeScript chat widget, run locally with npm run dev |
| Backend | FastAPI application (backend/rag/main.py, ask.py) with hybrid top-down / bottom-up retrieval, run with uvicorn |
| Database | Azure Cosmos DB for PostgreSQL with pgvector; tables TBLArtifacts, TBLChunks and their type catalogs; 1792-dimension OpenAI embeddings |
| AI models | OpenAI API (GPT-5.x for answers and classifiers, text-embedding-3-large for embeddings), billed on a separate OpenAI account |
| Ingestion | Jupyter notebooks (PopulateDB.ipynb, GitHub_CodeRepos.ipynb, HydroShare_Datasets.ipynb) |

## 2.2 Objectives from the migration plan

- Serverless first: every component scales to zero when idle and scales out automatically under load.

- One invoice: replace OpenAI with Amazon Bedrock so model usage is billed, itemised and controlled inside the AWS account.

- Cost-effective and safe: hold up from a few questions a day to campus-wide use, with explicit guardrails so traffic spikes or misuse cannot silently raise the bill.

# 3. Final architecture

Figure 1. Deployed architecture (region us-east-1)

## 3.1 How a question flows through the system

- The browser loads the React app from CloudFront, which serves the files from a private S3 bucket.

- When the user asks a question, the app sends POST /ask to the same CloudFront domain. CloudFront routes /ask and /telemetry to API Gateway instead of S3, so the browser never makes a cross-origin call.

- AWS WAF (attached to CloudFront) checks the request: a per-IP rate limit on /ask and the AWS managed common rule set.

- API Gateway (HTTP API) applies its own throttle and invokes the Lambda function.

- Lambda runs the existing FastAPI app (wrapped with Mangum). Greetings and 'what can you do?' questions are answered immediately with a built-in introduction.

- For real questions, Lambda first starts waking the database (if it is paused), then screens the question with the Bedrock Guardrail (homework, unrelated code, prompt attacks).

- The question is embedded with Titan Text Embeddings V2, and Claude Haiku 4.5 chooses a retrieval route (top-down, bottom-up or both).

- Lambda queries Aurora Serverless v2 (pgvector) through the RDS Data API over HTTPS. Lambda is not attached to the VPC.

- If nothing retrieved is close enough to the question (cosine distance above 0.7), the request is refused without calling the answer model.

- Otherwise Claude Haiku 4.5 writes the answer from the retrieved context (maximum 500 output tokens). The response returns with the answer, source titles, links, route and token/cost estimate.

- Logs and metrics go to CloudWatch; alarms and AWS Budgets notify the project owner by email through SNS.

# 4. AWS services and resources created

All resources below are created by the CDK app in infra/ as one CloudFormation stack named CirohStack in us-east-1, and are tagged Project=CIROH-DocuHub and Environment=dev for cost tracking. Names in the second column are the ones in the current deployment.

## 4.1 Application resources

| Service | Resource (name) | Purpose and key configuration |
| --- | --- | --- |
| Amazon CloudFront | Distribution (d1ex71xvx5s2ao.cloudfront.net) + Origin Access Control | HTTPS front door. Default behaviour serves the website from S3 (cached). /ask and /telemetry behaviours forward to API Gateway with caching disabled. |
| Amazon S3 | Frontend bucket (cirohstack-frontend...) | Private bucket holding the built React app. Public access blocked; only CloudFront can read it. S3-managed encryption. |
| AWS WAF | Web ACL CIROH-DocuHub-waf (CloudFront scope) | Rule 1: block an IP after 500 /ask requests in 5 minutes. Rule 2: AWS Managed Common Rule Set. Attached to the CloudFront distribution. |
| Amazon API Gateway | HTTP API CIROH-DocuHub-api, stage $default | Invokes Lambda. Throttling: 50 requests/second steady, burst 100. Fixed 29-second integration timeout. |
| AWS Lambda | Function ciroh-docuhub-ask | Python 3.12, 1024 MB, 28-second timeout. Handler rag.lambda_handler.handler (FastAPI + Mangum). Not VPC-attached. |
| Amazon CloudWatch Logs | Log group /ciroh-docuhub/ciroh-docuhub-ask | Lambda logs and one TELEMETRY line per question (route, tokens, estimated cost). 1-month retention. |
| Amazon Aurora Serverless v2 | Cluster ciroh-docuhub-aurora + 1 writer instance | PostgreSQL 17.9 with pgvector. 0-4 ACU, auto-pause after 5 idle minutes. RDS Data API enabled. Storage encrypted. Database ciroh. |
| AWS Secrets Manager | Secret CIROH-DocuHub/aurora/master | Generated master credentials (user ciroh_admin). Read by Lambda and the loader scripts through the Data API; never stored in code. |
| Amazon VPC | VPC CIROH-DocuHub-vpc | 2 Availability Zones; public subnets (for an optional ingestion task) and private-isolated subnets for Aurora. No NAT gateway (avoids ~$32/month). |
| EC2 networking | Internet gateway, route tables, 2 security groups, DB subnet group | Aurora security group only accepts port 5432 from the optional ingestion task's security group. |
| Amazon Bedrock | Guardrail CIROH-DocuHub-scope-guardrail + published version | Denied topics: GeneralHomeworkHelp, UnrelatedCodeGeneration. Prompt-attack filter: HIGH on input. Applied to the user's question only. |
| Amazon Bedrock models | Claude Haiku 4.5 (us.anthropic.claude-haiku-4-5-20251001-v1:0), Titan Text Embeddings V2 (amazon.titan-embed-text-v2:0) | Answer generation and routing classifiers; 1024-dimension embeddings. Haiku is called through the US cross-region inference profile. |
| AWS IAM | 3 roles (Lambda, website-upload helper, bucket-cleanup helper) | Lambda role allows only bedrock:InvokeModel/ApplyGuardrail, Data API calls on this cluster, and reading this one secret. |

## 4.2 Monitoring and cost controls

| Service | Resource (name) | Configuration |
| --- | --- | --- |
| AWS Budgets | CIROH-DocuHub-monthly-total | $60/month, scoped to the Project=CIROH-DocuHub tag. Alerts at 50%, 80% and 100% of actual spend. |
| AWS Budgets | CIROH-DocuHub-monthly-bedrock | $36/month (60% of the total), scoped to the Amazon Bedrock service. Same alert thresholds. |
| Amazon SNS | Topic CIROH-DocuHub-alerts | Email subscription to the owner (currently pnhalalae@ua.edu). Budgets are allowed to publish to it. |
| CloudWatch alarms | CIROH-DocuHub-ask-lambda-errors | 5 or more Lambda errors in 5 minutes. |
| CloudWatch alarms | CIROH-DocuHub-api-4xx-spike | 50 or more API Gateway 4xx responses in 5 minutes (abuse or broken client). |

## 4.3 One-time account setup resources

| Resource | Created by | Purpose |
| --- | --- | --- |
| CloudFormation stack CDKToolkit (S3 asset bucket, ECR repository, IAM roles cdk-*, SSM parameter) | cdk bootstrap (once per account and region) | Lets CDK upload the Lambda package and website files and deploy stacks. |
| AWS Marketplace subscription for Claude Haiku 4.5 (Bedrock) | First invocation in the Bedrock console by an admin with Marketplace permission | Anthropic models on Bedrock are sold through Marketplace; billed per token on the normal AWS invoice. |

## 4.4 Optional, not deployed

infra/stacks/ingestion_stack.py defines an ECS Fargate task and a disabled EventBridge schedule for future automated ingestion. It is off by default ("enable_ingestion": false in infra/cdk.json) because building its container image requires Docker and the ingestion notebooks have not yet been converted to scripts.

## 4.5 Current deployment values

| Item | Value |
| --- | --- |
| AWS account / region | 692725354758 / us-east-1 |
| Website (FrontendUrl) | https://d1ex71xvx5s2ao.cloudfront.net |
| API domain | 7l0qnu3qka.execute-api.us-east-1.amazonaws.com |
| Aurora cluster ARN | arn:aws:rds:us-east-1:692725354758:cluster:ciroh-docuhub-aurora |
| Aurora secret ARN | arn:aws:secretsmanager:us-east-1:692725354758:secret:CIROH-DocuHub/aurora/master-8gunW2 |
| Guardrail ID | or67sfo8oswu |
| Knowledge base | 563 artifacts, 13,749 chunks, 51 chunk types, 1024-dim Titan V2 embeddings |

# 5. Approach and key design decisions

| Decision | Reasoning |
| --- | --- |
| Infrastructure as code with AWS CDK (Python), one stack | Repeatable deployments, review of changes before applying (cdk diff), and a single cdk destroy to remove everything. One stack avoids cross-stack ordering problems. |
| Lambda reaches Aurora through the RDS Data API | No VPC attachment for Lambda (no cold-start penalty, no connection pool to manage). SQL from the existing code is translated automatically: %s placeholders become named parameters, and vector/jsonb/array values are sent as text and cast in SQL, because the Data API has no native type for them. |
| Aurora Serverless v2 with minimum 0 ACU | Same PostgreSQL + pgvector schema and queries as Azure, but no charge for compute while idle. The trade-off is a ~15-second wake-up; the code starts waking the database as soon as a question arrives and waits at most 15 seconds per question. |
| WAF on CloudFront, not API Gateway | AWS WAF cannot be attached to API Gateway HTTP APIs. On CloudFront it also sees the real visitor IP for per-IP rate limiting. |
| Claude Haiku 4.5 through the US inference profile | Haiku 4.5 is only available on demand through a cross-region inference profile (us. prefix), which routes requests across us-east-1, us-east-2 and us-west-2. |
| Layered guardrails | 1) Built-in intro for greetings; 2) Bedrock Guardrail on the question (homework, unrelated code, prompt attacks); 3) retrieval gate (cosine distance > 0.7 is refused before any answer call); 4) system prompt that limits answers to retrieved CIROH context; 5) 500-token answer cap; 6) WAF, throttling and Budgets for volume. |
| Deployment from AWS CloudShell | University policy provides console sign-in only (no access-portal URL, no access keys). CloudShell is already signed in as the console user, so CDK runs there. Code is moved in as a zip built on the laptop (scripts/make_cloudshell_bundle.py). |
| No Docker required | The Lambda package is built with the local pip using Linux (manylinux) wheels for Python 3.12, so CDK works on Windows and in CloudShell without Docker. |
| Knowledge base rebuilt from repository files | Azure database credentials were not available. backend/database/build_corpus_from_json.py reproduces PopulateDB.ipynb from the repo's JSON and CIROH-Hub .mdx files (same catalog IDs, summaries, metadata and embedding text), and regenerates the 242 CIROH Hub page summaries with Claude. If Azure access becomes available, migrate_to_bedrock.py --export copies the Azure corpus instead. |
| Local development unchanged | LLM_PROVIDER and DB_BACKEND environment variables select Bedrock/Aurora; without them, backend/rag still uses OpenAI and Azure exactly as before. |

# 6. Repository changes

All work is on branch aws-bedrock-migration of github.com/sli90/CIROH-DocuHub_Chatbot.

| Area | Files | What changed |
| --- | --- | --- |
| Infrastructure | infra/app.py, infra/cdk.json, infra/stacks/*.py | Complete CDK app: network, database, guardrail, backend, frontend, observability and optional ingestion. Settings exposed in cdk.json (email, budget, ACU range, retrieval threshold, model ID, feature switches). Local (Docker-free) Lambda bundling. |
| Bedrock client | backend/aws/bedrock_client.py | Embeddings, Converse text and JSON (tool-forced) calls, ApplyGuardrail, adaptive retries; guardrail evaluates only the user's question. |
| Data API client | backend/database/rds_data_client.py | Drop-in replacement for the psycopg2 manager: placeholder translation, CASTs for vector/jsonb/int[], wake-up retries, per-request wait budget, clear DatabaseUnavailableError. |
| RAG pipeline | backend/rag/ask.py, main.py, lambda_handler.py | Bedrock path; lazy OpenAI import; built-in intro for greetings/capability questions; early database wake-up; friendly 'waking up' and off-topic messages; telemetry to CloudWatch in Lambda. |
| Data loading | backend/database/migrate_to_bedrock.py, build_corpus_from_json.py, schema_aws.sql | Schema creation over the Data API, Azure export/import, rebuild from repo files, batch embedding + loading with checkpoints, validation and spot-check search. |
| Frontend | frontend/src/config/api.ts | Production build calls the same origin (CloudFront) instead of 127.0.0.1. |
| Scripts | scripts/*.py, scripts/cloudshell_setup.sh | Bedrock access check, CloudShell bundle builder, CloudShell session setup, end-to-end smoke test, frontend deploy helper. |
| Documentation | docs/AWS_DEPLOYMENT.md, AWS_DEPLOYMENT_CLOUDSHELL.md, AWS_PERMISSIONS.md, AWS_ARCHITECTURE.md, GUARDRAILS_AND_COST.md, docs/iam/*.json | Beginner guides for both deployment paths, permission lists and least-privilege IAM policies, architecture and guardrail notes. |

# 7. Issues encountered and how they were resolved

| Issue | Cause | Resolution |
| --- | --- | --- |
| WAF could not be attached | AWS WAF does not support API Gateway HTTP APIs | Moved the web ACL to the CloudFront distribution (CLOUDFRONT scope, us-east-1). |
| Wrong model ID | Claude Haiku 4.5 requires the inference-profile ID | Use us.anthropic.claude-haiku-4-5-20251001-v1:0. |
| Lambda would crash on every request | OpenAI imported at startup but not packaged; telemetry wrote to the read-only code folder | Lazy import; telemetry logged to CloudWatch in Lambda. |
| Empty or failed database queries | Data API has no array parameters and no native vector/jsonb types | Send values as text and CAST(... AS vector/jsonb/int[]) in SQL. |
| Production site called 127.0.0.1 | Empty VITE_API_BASE_URL fell back to localhost | Production builds default to same-origin. |
| No access-portal URL or access keys | University account policy | Deployed from AWS CloudShell; added bundle and setup scripts. |
| CloudShell would not start in us-east-1 | Account/region restriction | Use CloudShell in us-east-2; the scripts still deploy to us-east-1. |
| Marketplace subscriptions not generally allowed | Anthropic models on Bedrock use Marketplace | Admin enabled Claude Haiku 4.5 once from the Bedrock console. |
| No Azure database password | Credentials unavailable | Rebuilt the corpus from repository files (build_corpus_from_json.py). |
| First deploy failed | Security group rule description contained -> | Changed the text; CloudFormation rolled back cleanly. |
| Second deploy blocked | Lambda log group retained after the rollback | Renamed the log group and set it to be deleted on rollback/destroy. |
| 'I could not find relevant information' on simple questions | Questions arriving while Aurora was resuming were treated as 'no results' | Early wake-up, 15-second per-question wait budget, explicit 'waking up' message. |
| 'what can you do?' refused | Greetings do not resemble any document | Built-in introduction with example questions. |
| Valid flood-mapping questions refused | Guardrail topic 'OpenEndedOffTopic' too broad | Removed it (the retrieval gate already refuses off-topic requests); guardrail version now republishes automatically when the policy changes. |
| CloudShell idle timeouts / expired console session | CloudShell ends after ~20-30 idle minutes | Run long steps in the background with log files and check in regularly; reconnect and re-run the setup script. |

# 8. Prerequisites for replicating the environment

## 8.1 AWS account access and permissions

- An AWS account (or university subaccount) and a way to sign in to the AWS console. MFA should be enabled on the user.

- Simplest: the AdministratorAccess policy on the deploying user or role. CDK must create IAM roles, so PowerUserAccess is not enough.

- Least privilege: docs/iam/ciroh-deployer-policy.json (attach to the deploying user, plus AWS-managed ReadOnlyAccess) and docs/iam/ciroh-cdk-execution-policy.json (CloudFormation execution policy used with cdk bootstrap --cloudformation-execution-policies). Details in docs/AWS_PERMISSIONS.md.

- Permission to use AWS CloudShell if deploying without local credentials (cloudshell:*).

## 8.2 Organization-level settings (ask the account administrator)

| Requirement | Why |
| --- | --- |
| Region us-east-1 allowed | The stack is deployed there; CloudFront WAF can only be created in us-east-1. |
| Amazon Bedrock allowed in us-east-1, us-east-2 and us-west-2 | Claude Haiku 4.5's US inference profile routes across these regions. |
| One-time Marketplace subscription for Claude Haiku 4.5 | Done by an admin opening Claude Haiku 4.5 in the Bedrock playground (and submitting the Anthropic use-case form if asked). Pay-per-token, no subscription fee. |
| Global services allowed: IAM, CloudFront, WAF, Budgets, STS | Region-restriction policies must exempt them. |
| AWS Budgets allowed (optional) | If not, set "enable_budgets": false in infra/cdk.json. |
| Project cost allocation tag activated (optional) | Activated in the management account so the project budget and Cost Explorer can track this app. |

## 8.3 Tools on the local computer

| Tool | Needed for | Notes |
| --- | --- | --- |
| Git | Getting the code | Clone the repository and check out aws-bedrock-migration. |
| Python 3.12 or 3.13 | Bundle script, optional local deploy | Create a virtual environment in the repo root. |
| Node.js 18+ and npm | Building the website | The bundle script runs npm install and npm run build. |
| AWS CLI v2 + AWS CDK CLI | Only for the local-CLI path (9B) | npm install -g aws-cdk. Not needed for the CloudShell path, where both are pre-installed. |
| Docker | Not needed | Only required if the optional ingestion task is enabled. |

Cost while running:  about $8-15 per month when idle (mostly the WAF at ~$7/month), plus roughly $0.01 per question. Rebuilding the knowledge base costs about $2 once (Hub page summaries) plus well under $1 of embeddings.

# 9. Step-by-step replication guide

Follow Part A, then either Path 9B-1 (CloudShell, no local AWS credentials) or Path 9B-2 (local AWS CLI with SSO or access keys), then Parts C to F. Commands in grey boxes are typed exactly as shown. Expected durations are given for each part.

## Part A - Prepare the code on your computer (about 15 minutes)

- Clone the repository and switch to the migration branch:

git clone https://github.com/sli90/CIROH-DocuHub_Chatbot.git

cd CIROH-DocuHub_Chatbot

git checkout aws-bedrock-migration

- Create a Python virtual environment and install the backend requirements (PowerShell shown; on macOS/Linux use source .venv/bin/activate):

.\.venv\Scripts\Activate.ps1   # after: python -m venv .venv

pip install -r backend/requirements.txt -r infra/requirements.txt

- Open infra/cdk.json and review the settings in the context block. At minimum set your email for alerts:

"budget_alert_email": "your.name@ua.edu",

- Optional settings in the same file (see Appendix A): budget_monthly_usd, aurora_min_acu / aurora_max_acu, retrieval_similarity_threshold, bedrock_chat_model_id, enable_budgets, env_name (dev deletes the database on teardown; prod keeps a snapshot).

## Part B - Sign in and enable the Bedrock models (about 10 minutes)

- Sign in to the AWS console. Set the region (top-right) to US East (N. Virginia) us-east-1.

- Enable MFA if it is not already on: account name (top-right) > Security credentials > Assign MFA device > Authenticator app.

- Open Amazon Bedrock > Model catalog > Claude Haiku 4.5. If prompted, submit the Anthropic use-case form (company: University of Alabama / CIROH; use case: retrieval-augmented Q&A over CIROH documentation). Then Open in playground and send one message. In accounts that restrict AWS Marketplace, an administrator must do this step once.

- Titan Text Embeddings V2 (an Amazon model) needs no setup.

## Path 9B-1 - Deploy from AWS CloudShell (no local AWS credentials)

Use this path when you can only sign in to the console. Estimated time: 45-60 minutes including waiting.

### Step 1 - Build the upload package on your computer

- From the repository root, with the virtual environment active, run:

python scripts/make_cloudshell_bundle.py --skip-corpus

- This builds the website (frontend/dist) and creates ciroh-cloudshell.zip (about 4 MB) containing the code, the website, and the source data files. Secrets such as .env are never included. (Omit --skip-corpus only if you have Azure database access in .env and want to export the Azure corpus instead of rebuilding it.)

### Step 2 - Open CloudShell and upload

- In the console top bar, click the CloudShell icon (a square with >_). If it shows 'Unable to create the environment', click Open a tab and choose us-east-2. The CloudShell region does not matter; the scripts always deploy to us-east-1.

- Click Actions > Upload file and select ciroh-cloudshell.zip. If a file with the same name already exists, CloudShell refuses to overwrite it; rename the old one first:

mv ~/ciroh-cloudshell.zip ~/ciroh-cloudshell.old.zip

- Unzip and prepare the session (re-run the second command every time CloudShell is reopened):

unzip -o ciroh-cloudshell.zip

cd ~/ciroh && source scripts/cloudshell_setup.sh

- The first run installs the CDK libraries (3-5 minutes) and prints Ready. with your AWS identity and Region: us-east-1.

- Confirm both Bedrock models are reachable (expect two [OK] lines):

python scripts/check_bedrock_access.py

CloudShell tips:  sessions end after 20-30 minutes without keyboard input, and only the home folder is kept. For long steps, press Enter every ~10 minutes or run the command in the background with a log file, for example nohup cdk deploy ... > ~/deploy.log 2>&1 &, then check it with tail ~/deploy.log. Deployments continue in AWS even if CloudShell disconnects.

### Step 3 - Bootstrap, review and deploy (about 20-25 minutes)

- Bootstrap CDK in the account (once per account and region):

cd ~/ciroh/infra && cdk bootstrap

- Review what will be created (read-only). A first deployment shows 56-58 new resources and nothing deleted or replaced:

cdk diff CirohStack

- Deploy. Use --require-approval never only after reviewing the diff:

cdk deploy CirohStack --require-approval never

- When it finishes, note the outputs (also visible under CloudFormation > CirohStack > Outputs): FrontendUrl, ApiDomainName, AuroraClusterArn, AuroraSecretArn, GuardrailId.

- Check your email for 'AWS Notification - Subscription Confirmation' and click Confirm subscription so alerts reach you.

Continue with Part C.

## Path 9B-2 - Deploy from your own computer (SSO or access keys)

- Install the AWS CLI v2 and the CDK CLI (npm install -g aws-cdk).

- Configure credentials, either aws configure sso (with the organisation's access-portal URL; choose profile name default) or aws configure with access keys. Verify:

aws sts get-caller-identity

- From the repository root, check Bedrock access, then bootstrap and deploy:

python scripts/check_bedrock_access.py

cd infra

cdk bootstrap

cdk diff CirohStack

cdk deploy CirohStack

- To publish the website, build it and redeploy (the script does both):

python scripts/deploy_frontend.py

## Part C - Build and load the knowledge base (about 15-25 minutes)

Run these in CloudShell (Path 9B-1) or locally (Path 9B-2), from backend/database. The scripts find the Aurora cluster and secret automatically from the stack outputs.

- Choose the data source:

  - Option 1 - rebuild from the repository files (no Azure access needed, used for the current deployment): python build_corpus_from_json.py. It recreates the 6 artifact types and 51 chunk types, loads publications, CIROH Hub pages, datasets and repositories from json/, and generates the 242 Hub page summaries with Claude from the .mdx files (about $2; cached in hub_summaries_cache.json). Expected output: 563 artifacts, 13,749 chunks, 0 skipped, 0 without summary.

  - Option 2 - copy from the Azure database: on a computer with the Azure credentials in .env, run python migrate_to_bedrock.py --export corpus_export.json.gz and place the file in backend/database/ (the bundle script does this automatically without --skip-corpus).

- Create the tables and indexes in Aurora (safe to re-run; the first statement waits up to ~15 seconds while Aurora wakes):

cd ~/ciroh/backend/database

python build_corpus_from_json.py        # Option 1 only

python migrate_to_bedrock.py --apply-schema

- Run a small smoke test, then the full load. The load embeds every artifact and chunk with Titan and inserts them in batches of 200 with a checkpoint, so it can simply be re-run if interrupted:

python migrate_to_bedrock.py --limit 20

nohup python migrate_to_bedrock.py --concurrency 16 > ~/migrate.log 2>&1 &

tail -3 ~/migrate.log        # repeat until it prints Done.

- Validate. Expect Orphan chunks: 0, Artifacts with NULL embedding: 0, and relevant titles with distances around 0.25-0.35 for real questions:

python migrate_to_bedrock.py --validate --sample-question "What is NextGen In A Box?"

- Optional: inspect the data in the console under Aurora and RDS > Query editor (connect with the AuroraSecretArn, database ciroh).

## Part D - Test the deployment (about 10 minutes)

- Run the end-to-end test. It calls the live site through CloudFront like a browser: wakes the database, asks two real questions and one off-topic question:

cd ~/ciroh && python scripts/smoke_test.py

- Open the FrontendUrl in a browser, click the chat icon and try: 'what can you do?', 'What is NextGen In A Box?', 'How do I install NGIAB on my laptop?', and an off-topic request such as 'Write me an essay about the French revolution' (should be refused).

- Check CloudWatch > Log groups > /ciroh-docuhub/ciroh-docuhub-ask for one TELEMETRY line per question and any errors.

## Part E - Making changes later

- Edit code or settings on your computer (for example infra/cdk.json).

- Rebuild the package without re-exporting data: python scripts/make_cloudshell_bundle.py --skip-corpus --skip-frontend (drop --skip-frontend if the website changed).

- In CloudShell: rename the old zip, upload the new one, then:

cd ~ && unzip -o ciroh-cloudshell.zip && cd ~/ciroh && source scripts/cloudshell_setup.sh

cd infra && cdk diff CirohStack

cdk deploy CirohStack --require-approval never

- A backend-only change deploys in about one minute and only updates the Lambda function.

## Part F - Removing everything

To delete every resource created by the stack (with env_name = dev, this includes the database and its data):

cd ~/ciroh/infra && cdk destroy CirohStack

Deletion takes 10-20 minutes (CloudFront is slow to delete). The small CDKToolkit stack can stay for future deployments. For a long-lived production deployment, set "env_name": "prod" before deploying so that deleting the stack keeps a final database snapshot and the website bucket.

# 10. Validation results

| Test | Result | Status |
| --- | --- | --- |
| Infrastructure deployment | 58/58 resources created; later updates applied after cdk diff review | Pass |
| Knowledge base integrity | 563 artifacts, 13,749 chunks, 0 orphan chunks, 0 missing embeddings | Pass |
| Vector search: 'What is NextGen In A Box?' | Top match NGIAB page (distance 0.25) | Pass |
| Real questions through CloudFront (warm) | Flood-mapping tools, HydroShare datasets, NGIAB install, CIROH funding, TEEHR: answered with 4-6 sources in ~5-12 s | Pass |
| First question after 7 idle minutes (cold database) | Answered with sources in 9-12.5 s (limit 29 s) | Pass |
| 'what can you do?' / 'hi' | Built-in introduction with example questions in under 2 s | Pass |
| Off-topic: essay, integral, linked-list code, prompt injection | Refused (guardrail or retrieval gate), no answer-model cost | Pass |
| Browser chat UI | Answers render with sources, links and question-type label | Pass |

# 11. Operations, costs and tuning

## 11.1 Where to look

| Need | Where in the console |
| --- | --- |
| Per-question log (route, tokens, cost) | CloudWatch > Log groups > /ciroh-docuhub/ciroh-docuhub-ask |
| Errors and duration | Lambda > ciroh-docuhub-ask > Monitor |
| Blocked requests | WAF & Shield > Web ACLs (Global) > CIROH-DocuHub-waf > Sampled requests; Bedrock > Guardrails |
| Deployment history and failures | CloudFormation > CirohStack > Events (read the oldest CREATE_FAILED) |
| Spend | Billing and Cost Management > Cost Explorer (filter Service = Amazon Bedrock) and Budgets |
| Data | Aurora and RDS > Query editor (database ciroh) |

## 11.2 Cost estimate

| Usage | Estimated monthly cost | Notes |
| --- | --- | --- |
| Idle | $8-15 | Mostly WAF ($5 web ACL + $1 per rule). Aurora storage and secrets are cents. |
| 1,000 questions/month | ~$20-25 | About $0.01 per question (Claude Haiku 4.5 with ~8,000 tokens of context and 3 model calls). |
| 10,000 questions/month | ~$110 | Would exceed the $60 budget; budget alerts fire at 50/80/100%. |
| Keep database warm (optional) | +~$43 | Set aurora_min_acu to 0.5 to remove the ~15 s wake-up. |

## 11.3 Known limitations

- The first question after about 5 idle minutes takes 10-15 seconds longer while Aurora resumes; if it does not resume within 15 seconds the user is asked to try again.

- API Gateway has a fixed 29-second limit per request.

- The knowledge base was built from the repository's JSON and .mdx files. Content added to the Azure database after those files were produced is not included until it is exported and loaded.

- Bedrock's contextual grounding check is not enabled yet; indirect prompt injection is handled by the system prompt and context delimiting.

- Automated ingestion is not yet scheduled (the notebooks need to become scripts first).

# 12. Pending items and next steps

| Action | Owner | Priority |
| --- | --- | --- |
| Confirm the SNS alert email subscription (if not already done) | Prajwal | High |
| Commit and push the changes on aws-bedrock-migration, open a pull request | Prajwal | High |
| Activate the Project cost allocation tag in the management account | Account admin | Medium |
| Reduce per-question cost (smaller context, fewer classifier calls) | Prajwal | Medium |
| Tune the retrieval threshold and WAF limits with real team questions | Prajwal + team | Medium |
| Check the Azure database for content newer than the repo files and sync it | Team | Medium |
| Delete the empty leftover log group /aws/lambda/ciroh-docuhub-ask | Prajwal | Low |
| Production hardening: env_name=prod, custom domain (Route 53 + ACM), grounding check, then cutover from Azure | Team | Later |

# Appendix A - Configuration settings (infra/cdk.json)

| Setting | Default | Effect |
| --- | --- | --- |
| budget_alert_email | (your email) | Receives budget and alarm notifications. |
| budget_monthly_usd | 60 | Monthly budget; Bedrock budget is 60% of it. |
| enable_budgets | true | Set false if the organisation blocks AWS Budgets. |
| aurora_min_acu / aurora_max_acu | 0 / 4 | Database capacity range; 0 allows auto-pause. |
| retrieval_similarity_threshold | 0.7 | Cosine distance above which questions are refused as off-topic (higher is more permissive). |
| bedrock_chat_model_id | us.anthropic.claude-haiku-4-5-20251001-v1:0 | Answer model; for example us.amazon.nova-pro-v1:0 needs no Marketplace subscription. |
| env_name | dev | prod keeps a database snapshot and the website bucket when the stack is deleted. |
| enable_ingestion | false | Adds the Fargate ingestion task (requires Docker). |
| region (via -c region=...) | us-east-1 | Deployment region; WAF is skipped outside us-east-1. |

# Appendix B - Troubleshooting

| Symptom | Fix |
| --- | --- |
| CloudShell: 'Unable to create the environment' | Open a tab in us-east-2, or ask the admin to allow CloudShell. |
| Upload: 'already exists ... will not be overwritten' | mv ~/ciroh-cloudshell.zip ~/ciroh-cloudshell.old.zip, then upload again. |
| 'Unable to resolve AWS account' or expired token | Console session expired: sign in again, reopen CloudShell, re-run the setup script. |
| check_bedrock_access.py fails for Claude | Complete the Bedrock use-case form and playground message (Part B); an admin may need to do it if Marketplace is restricted. |
| Deploy fails; stack in ROLLBACK_COMPLETE | Read the oldest CREATE_FAILED event in CloudFormation, fix the cause, run cdk deploy again (CDK replaces the failed stack). |
| Deploy fails on AWS::Budgets::Budget | Set "enable_budgets": false in infra/cdk.json. |
| 'Resource ... already exists' during deploy | A resource was retained by a previous failed attempt; delete it in the console or give it a new name in the stack code. |
| Chat says the knowledge base is waking up | Normal after idle periods; ask again in ~20 s, or set aurora_min_acu to 0.5. |
| Real CIROH questions refused | Check the route_reason in the API response: guardrail topic too broad (adjust guardrail_stack.py) or retrieval threshold too strict (raise retrieval_similarity_threshold). |
| HTTP 403 from the site | WAF blocked the request (rate limit or managed rule); check WAF sampled requests. |
| HTTP 504 | Request exceeded API Gateway's 29 s limit; check Lambda logs for the slow step. |

# Appendix C - Reference documents in the repository

| Document | Contents |
| --- | --- |
| docs/AWS_DEPLOYMENT_CLOUDSHELL.md | Beginner guide for the CloudShell path |
| docs/AWS_DEPLOYMENT.md | Beginner guide for the local-CLI path, troubleshooting, teardown |
| docs/AWS_PERMISSIONS.md and docs/iam/*.json | Required permissions, organisation settings, least-privilege IAM policies |
| docs/AWS_ARCHITECTURE.md | Component mapping, request flow, known limitations |
| docs/GUARDRAILS_AND_COST.md | Guardrail layers and what to tune |
| docs/CIROH_AWS_Migration_Status_2026-10-05.pptx | Status presentation (done / pending) |
| CIROH_DocuHub_Chatbot_AWS_Migration_PlanV2.pdf | Original migration plan (August 2026) |